Supervisions 2022-05-05 and 2022-04-28
- Brute-force method
  - Lag needs to match time-scale of features seen in the data.
  - Check that the generator is working before training the forecaster. Number of training iterations and the network architecture both need consideration.
  - Test using artificial data generated from known models such as the AR(p). You can then attempt to fit the model using synthesised data and see how close you get to the original parameters. For an AR(p) model you also know that a lag of p should suffice.
  - Owen happy to run experiments on his machine.
  - Report to DCWW due Friday next week.
- MaWGAN
  - Thomas not sure if “Template-Code-Script (2).md” is sufficient for implementing the DCWW documentation style. If not he will have to contact Willow and find out what else is required.
    In future it is important to download material provided by DCWW using MoveIT in a timely fashion.
  - Code has been improved to allow for a choice of optimiser.
- Synthesis of smooth time-series using Fourier decomposition
  - Try choosing a lag and extracting subsequences of that length. Do a Fourier decomposition of each subsequence (spectral representation, i.e. mapping the sequence into Fourier space) then model the Fourier coefficients. That is, build a generator to synthesise a vector of Fourier coefficients which can then be used to construct a sequence in the original space.

Supervision 2022-03-10
- MiVo metric for time-series GANs: Arnout Bronner Runkler 2021 Evaluation of Generative Adversarial Networks for Time Series Data
- The moving average is a special case of a linear filter. Other examples include Spencer's 15-Point Moving Average and Kolmogorov-Zurbenko (KZ) filters.
  - Iasonos, A., and I. Zurbenko. "The effect of missing data on linear filters." In Proceedings of the Joint Statistical Meeting; New York. 2002.
  - Yang, W. and Zurbenko, I., 2010. Kolmogorov–zurbenko filters. Wiley Interdisciplinary Reviews: Computational Statistics, 2(3), pp.340-351.

Supervision 2022-03-17; meeting with DCWW 2022-03-18
- Attempt to implement Brute-force time-series approach showed Thomas still has fundamental misunderstanding of how batching works for neural nets, which is a serious problem.
- Alternative approach suggested by Thomas looks workable:
  - Use smoothing on time-series data with missing values to get a smoothed series with no missing values
  - Apply an off-the-shelf synthesiser to the smoothed data.
  - Subtract smoothed series from original data to get “noise” series. Treat this as i.i.d. data and apply MaWGAN
  - Add smooth synthesiser and noise synthesiser
- Agreed with DCWW to focus efforts on Brute-force approach so as to be able to present working code, results of experimental testing, and a draft report by mid-May.
- Thomas to use DCWW code template to document MaWGAN code. Owen to play the role of reviewer for documented code.
- Once documented code is ready we will arrange a MaWGAN workshop with DCWW so that Thomas can show them how to use the code, using a previously unseen data set.

New research of interest:
- Cont, R., Cucuringu, M., Zhang, C. and Xu, R., 2022. Tail-GAN: Nonparametric Scenario Generation for Tail Risk Estimation. https://www.youtube.com/watch?v=zqMvYoc5nwU
- Ni et al 2021 Sig-Wasserstein GANs for Time Series Generation

Supervision summary 2022-03-03
- MaWGAN simulation experiment using 15 critic training cycles per epoch
  - Initial results show MaWGAN performs better with the extra training cycles, so definitely redo the whole simulation.
  - Thomas to apply for more supercomputer time.
  - Thomas to adapt code to use multiple GPUs. For an example of how to do this see https://pytorch.org/tutorials/beginner/blitz/data_parallel_tutorial.html
- Implementing the conditional distribution MaWGAN
  - Thomas to aim to have some preliminary results next week
  - Current code trains a generator and critic on the joint distribution of a subsequence, then re-uses the critic to train the forecaster. Reusing a critic can be problematic if it has been trained to the point where it focusses on fine details rather than the broad picture. If this proves to be the case we can restructure the code so that the generator, critic and forecaster are all trained simultaneously.
- Modelling time-series using recurrent networks
  - Recurrent networks were developed for forecasting, which focusses on the underlying signal and not the variation about that signal. Data synthesis needs to capture both the underlying signal and the variation around it.
  - The conditional distribution approach seeks to capture signal and noise together. Alternatively you could try and model the signal and noise separately, for example using a recurrent network for the signal and a GAN for the noise.
  - Does Time-GAN attempt to model both the signal and the noise about the signal? Need to be clear on this so that you don’t end up repeating what they have already done, or doing it less effectively.
  - Note that using a recurrent network to model a time-series is making a restrictive assumption about the dependence structure. Making assumptions about the structure of a time-series is normal, as the dependence is generally hard to capture. The hope is always that the assumptions made will not hamper the model’s predictive performance too much, but will make it easier to fit.
  - Question of how to deal with missing observations remains, noting that we could not see how to use masks with Time-GAN or with simpler recurrent networks. Imputing the missing observations before fitting a forecaster (for the signal) plus a GAN (for the noise) is a possibility. There is a literature on imputation for time-series which you would have to look at if you tried this. In particular imputation is different to forecasting because you have to match the data at both ends of the gap.
    You would have to ask yourself where is the novelty in this approach, though it would provide a comparator for the conditional distribution approach.
- Something we will have to think about is how to measure the performance of a time-series simulator.
- Contact DCWW about a catch-up meeting (third week this has been on the to-do list).

Supervision summary 2022-02-24
- Good work on the revised paper!
- Re using Anderson-Darling test statistic instead of Kolmogorov-Smirnov in the Likeness Score:
  - Use p-value for test statistic rather than the statistic itself
  - Use artificial data to compare the new method to the previous one. Generate data to test the response to Creativity/Diversity/Inheritance types of differences. Explore how the metric responds to the degree of difference between the two datasets (which you can control because you are generating them yourself).
- Testing a time-series GAN (from last week). Look at ways of generating synthetic training data:
  - AR models (compare using estimates of partial auto correlation and/or estimates of the spectrum)
  - VAR models (multivariate extension of AR)
  - Hawk’s process

From emails
- When we know a variable is integer valued then we should apply rounding to the generator to achieve this.
- Blog post on running pytorch on multiple GPUs: https://pytorch.org/tutorials/beginner/blitz/data_parallel_tutorial.html
- Article on common problems with GANs and how to remedy them:
  https://developers.google.com/machine-learning/gan/problems

Catch up 2022-02-22
- Referees reports on paper indicate need for
  - Additional performance measure; Thomas to try FID using existing simulation results. Note that the literature on this area is very focussed on applications to image data.
  - Better tuning of all methods but MaWGAN in particular; Thomas to try increasing the number of training steps for the critic and decreasing the learning rate for the generator. Owen to add comments about the need for extra critic training to paper.
  - Visualisation of the output from each method (once the tuning is sorted out).
  - Formal discussion of the effect of masking on the gradient update for the critic; Owen to draft this.
- The missing data simulation experiment will have to be rerun using the retuned MaWGAN, WGAN-GP and 2-step methods. Ideally this would be included in the paper but if this is not in the paper it should still be done a.s.a.p.
- Discussion of time-series GAN using a feedback loop indicated two problems for producing synthetic data
  - How to initialise the hidden state that drives the feedback? Perhaps with a burn-in period?
  - How to incorporate masking without disrupting the hidden state? Currently no ideas about how to deal with this.
- Owen to draft pseudocode for the brute-force time-series approach, to accompany his notes (now on Teams).
- Thomas to follow up on report sent to Willow to see if/when DCWW would like a face-to-face meeting.

Thomas P-D supervision summary 2022-01-27
- Aim to have a draft of the paper ready by Friday afternoon, then submit on Monday after everyone has had a chance to look at it closely and any last minute edits. Updates to numerical results also to be incorporated on Monday.
- First priority is to get some more experimental results for the case where incomplete observations are discarded. The figure displaying likeness scores will also have to be updated to include these results.
- Thomas to send code to Owen so he can run it at home.
- Thomas to send formulae for the likeness score to Owen.
- Bibliography needs to be tweaked so that URLs are displayed.
- Components of the likeness score not to be included
- For future reference it would be good to know what sort of likeness score to expect for good/bad/indifferent fits. Also a reminder that it would be interesting to see how it behaved if the Anderson-Darling test (for example) was used instead of the K-S test.

Thomas P-D supervision summary 2022-01-20
- Went over comments on draft paper. Thomas to circulate updated draft incorporating a new lemma about the modified Wasserstein distance and then start on running additional experiments on data with only complete rows
- References on typesetting code and pseudocode in LaTeX
  - Code in LaTeX: https://www.overleaf.com/learn/latex/Code_listing
  - Algorithms in LaTeX: https://www.overleaf.com/learn/latex/Algorithms
- Realised that the specimen idea was not in fact implemented in Thomas’ code, rather it is batching as previously implemented for WGAN-GP algorithms by other authors. Is the specimen idea worth investigating none-the-less?
- Consider author ordering.

Thomas P-D supervision summary 2022-01-13
- Draft copy of “Synthetic Data for National Statistics Organisations: A Starter Guide” obtained; Thomas to read through it.
- Two papers suggested by Owen: Zaheer et al, Deep Sets (2017) and Edwards & Storkey, Towards a Neural Statistician (2016). When the specimen size is greater than one the generator should exhibit exchangeability. These papers may give some insight into how we can incorporate this requirement into the architecture of the generator.
- Will decide whether or not to enter the synthetic data challenge next week (registrations accepted up to Jan 21) depending on progress with the paper for the special issue on Recent Advances in Synthetic Data Generation.
- Selected comments on the draft paper from Yipeng:
  - More detail on types of missing data.
  - Move details of process out of the table on missing data methods and into the main text; include references for each method.
  - Strive for conciseness: don’t repeat material easily obtainable elsewhere, such as details of WGAN-GP
  - Figure 1: reformulate along the lines of diagrams generally used in the literature, which focus on how data moves through the model; think about how to represent the masking diagrammatically. You should also represent the specimen selection as part of the diagram.
  - Some insight into why it works will be required.

Thomas P-D supervision summary 2021-12-16
- Various options for presenting confidence intervals were considered, and the version using three lines for the mean, upper 95% and lower 95% limits was thought best.
- Similar confidence intervals will need to be produced for the “specimen” size experiments.
- The term “specimen” was suggested for the number of data points simultaneously modelled by the GAN generator.
- The results of the specimen size experiments should be written up separately to the Ignore-GAN experiments (it doesn’t need to be very long). The write up should include a discussion as to why GANs benefit from a specimen size greater than one, and why the benefit levels off for larger specimen sizes. A plausible explanation for the former suggested by Thomas is that sampling single data points added too much extra noise to the gradient estimate used to improve the generator.
- Note that noise can help us escape local minima when fitting neural networks, however GANs will always have some noise in their gradient estimate (no matter what the specimen size or batch size) because the synthetic data generated at each step uses fresh random numbers as input.
- Thomas had a sensible reason for why Ignore-GAN should outperform the sequential imputation-synthesis (SIS) approach, namely that the latter introduces an additional source of uncertainty in the estimation. However we still no idea why the SIS method should be relatively worse with large data sets, where we expect missing data to be less likely to delete or compromise features in the data.
- Submission of the Ignore-GAN work for publication was discussed and the MDPI journal Electronics suggested as it has an upcoming special issue on "Recent Advances in Synthetic Data Generation" https://www.mdpi.com/journal/electronics/special_issues/synthetic_data
  Manuscript submissions are due Jan 31. There is an 1800 CHF open access charge, though it looks like there is money in the KESS grant for this.
- Medium term it will be necessary to look further at alternative data synthesis approaches, in particular:
  - synthpop https://synthpop.org.uk/ R-package
  - simPop R-package see attached ref
  - SDV synthetic data vault https://sdv.dev/
  - Differential Privacy
  - References in the paper by Slokom et al
  - References in the dissertation by Cellan Williams
Going forward you will need to be more proactive about non GAN based approaches.

Thomas P-D supervision summary 2021-12-10
- Some nice results on performance of Ignore-GAN from HAWK.
  Effectively there are 10 samples for each point on the graph (each sample is itself an average of 100 draws from the synthesised distribution); 95% confidence interval should be calculated for each mean [mean +/- 2*sd/sqrt(n) where n is 10].
  The fitted exponential curves give the wrong impression for small percentages of missing data, so should be omitted.
- It’s worth thinking about why the combined GAIN-GAN method performs relatively worse on large data sets, as this seems counter intuitive. Also why is this not a problem for Ignore-GAN
- Analogous plots will be needed for the sample size experiments. You should also try and come up with some better terminology: “sample” and “batch” already have specific connotations so aren’t good choices.
- Use what time is left on HAWK for generating more samples (would like 20 for each point on the graph). If more time is required then request some more.
- Thanks for the draft writeup. After incorporating on any feedback this should satisfy the school’s requirements for an updated report (due end of January), and DCWW’s request for a written update.
- Note that going forward DCWW require quarterly written updates.
- Christmas: Owen away Dec 20 to Jan 10. First meeting in 2022 will be on Thu Jan 13.

Thomas P-D supervision summary 2021-11-25
- Can probably now run jobs on Hawk using more than one core?! The lack of certainty here is curious and it would be nice to establish exactly what is happening. Talked about the importance of saving intermediate results to disk when running lengthy jobs.
- Some good results on the effect of sample size using 10 different GAN fittings for each sample point. The plots would benefit from a few more runs and should have 95% confidence intervals for the means. Note, to avoid pseudo-replication, when calculating the CI you should treat the mean performance for each fitted GAN as a single data point.
- Based on the sample size experiment 20-30 seems a good choice. Does this hold for the other two data sets you have been using?
- Ignore-GAN experiments scheduled to happen on Hawk this week.
- Preparation for GAIN+WGAN-GP comparison to continue.

Thomas P-D supervision summary 2021-11-18
- Can now run python jobs on Hawk using the scheduler, but only using one core. Running simulations on multiple cores is a priority
- When estimating the effect of sample-size on WGAN-GP and estimating the effect of missing data on Ignore-GAN, there are different sources of error/variation
1. From different realisation produced by a single generator
2. From different fittings of the generator
3. From different sets of missing data
In both cases the aim is to estimate the _mean_ effect, which we do by averaging independent Monte-Carlo runs. Since it is cheap to produce multiple realisations from a given generator it makes sense to do quite a few of these, however to average out the effect of different generators and/or missing data there have to be large numbers of independent realisations where these also vary (as many as possible in a reasonable time).
- The effect of sample-size seems to change most rapidly for values between 1 and 20, so more values in this range have to be tested (e.g. 1, 2, 3, 4, 5, 10, 15, 20)
- Start preparing code to estimate the mean performance of sequential application of GAIN and WGAN-GP.
- Do any existing data synthesis packages deal with missing data? Specifically check
  - synthpop https://synthpop.org.uk/ R-package
  - simPop R-package
  - SDV synthetic data vault https://sdv.dev/